# AI Stock Take Control System

Final BRD • Technical Architecture • Data Model • Application Specification • Codex Build Plan

Version 1.0 — Feature Freeze

Purpose: define the complete Version 1 product and engineering contract for an offline-first, multi-company stock-taking SaaS. This document is the source of truth for implementation. Features not explicitly included are out of scope unless approved through a later change request.

# 1. Executive Summary

The product replaces slow, error-prone warehouse stock-taking workflows with a fast mobile workflow. A stock taker points the device camera at a product; AI identifies the product; the user confirms it and enters whole-number quantities as pallets, layers, cases and/or individual units. The application converts those entries into a locked unit count using product packaging master data. Managers compare physical counts against an immutable stock-on-hand snapshot, generate blind recounts, and finalise the stock take.

Primary objective: speed and accuracy on the warehouse floor.

Core control: stock takers never see expected quantities or variances.

Core reliability principle: no submitted or locally captured valid count may ever be lost.

Backend: Supabase.

Deployment: cloud SaaS in V1; dedicated/on-premise deployment may be considered later.

Architecture: multi-company from day one with strict tenant and warehouse isolation.

# 2. Scope

## 2.1 In Scope — V1

Multi-company SaaS tenancy.

Warehouse creation, activation/deactivation and user allocation.

Roles: Super Admin, Admin, Manager and Stock Taker.

Company-level product master shared across the company's warehouses.

Flexible product-master import and stock-on-hand import.

Immutable stock-on-hand snapshot per stock take.

One active stock take per warehouse.

Initial free-scan stock-taking workflow.

AI product recognition from live camera imagery; manual product search fallback.

Count type: Bulk or Pick Face (with duplicate awareness by product and count type).

Whole-number entry for pallets, layers, cases and units; at least one quantity is required.

Automatic conversion to total units from packaging rules.

Locked submitted counts; corrections only through recount.

Offline-first capture and resilient background sync.

Manager-only variance reporting and configurable recount thresholds.

Blind recount task lists allocated by brand, individual product, or left in an unassigned pool.

Warehouse progress percentage.

Historical stock-take retention and exports.

National/company-level shrinkage reporting in units and percentage for executive users.

Stock-taker activity metrics visible to management only.

Immutable audit logging.

Transient recognition imagery deleted within 48 hours of capture.

CSV/Excel-oriented import/export in V1; Sage direct integration later.

## 2.2 Explicitly Out of Scope — V1

General inventory/stock management, purchasing, sales, transfers or replenishment.

Automatic Sage API integration.

Subscription billing automation or seat/warehouse metering.

Forced bin/location allocation during normal counts.

An auditor role.

Anomaly detection such as '500 pallets looks unusual'.

Percentage variance as the primary warehouse operational decision metric.

Permanent storage of recognition photos.

Email/push notifications; V1 notifications are in-app.

On-premise deployment.

Stock-taker-facing performance dashboards.

# 3. Tenant, Role and Access Model

| Role | Scope | Key Permissions |
| --- | --- | --- |
| Super Admin | Platform / all authorised companies | Platform support; company administration; global oversight; approve/administer sensitive configuration; reopen recently completed stock takes under controlled audit. |
| Admin | One company; one or more allocated warehouses | Manage allocated warehouses/users; imports; variance settings within policy; view reports and notifications. |
| Manager | One allocated warehouse | Run stock takes; view variances; create/allocate blind recounts; finalise stock take; view management metrics. |
| Stock Taker | One active warehouse session at a time | Recognise/search products, capture counts, complete assigned recounts; cannot view SOH, variance or management analytics. |

## 3.1 Isolation Rules

Every tenant-owned row carries company_id; warehouse-scoped rows also carry warehouse_id.

Supabase Row Level Security is mandatory on all tenant tables; UI hiding is never considered a security control.

Admins can access only warehouses allocated to them. Managers can access only their allocated warehouse.

Stock takers can access only their current active stock-take session and blind recount work assigned/claimable within it.

Cross-company access is prohibited except explicitly authorised Super Admin support functions.

# 4. Core Business Rules

A warehouse may have only one active stock take at a time.

A stock taker may have only one active warehouse stock-take session at a time.

The initial stock take is free scan: stock takers are not shown a checklist.

The manager sees progress based on the stock snapshot/product universe for the warehouse.

The expected stock-on-hand quantity is never shown to a stock taker.

The variance is never shown to a stock taker, including during recount.

Products not physically found are represented operationally as a zero physical count; no separate 'not found' state is required in V1.

All quantity inputs are non-negative whole numbers.

At least one of pallets, layers, cases or units must be supplied for a count.

Submitted counts are immutable.

Any correction is a new recount record linked to the original count/variance; historical records are retained.

Duplicate product counting is permitted because Bulk and Pick Face may be separate physical holdings.

If the same product and same count type is counted again in the same stock take, warn the stock taker but allow continuation; flag for management review.

Offline duplicate counts are preserved and included; the system must not discard data merely because another device counted the same product.

A completed stock take rejects late counts.

A recently completed stock take may be reopened only under privileged control, with reason, actor and timestamp logged. Default V1 reopen window: configurable up to 3 days; recommended default 3 days.

Stock-take snapshots are immutable even if the product master later changes.

Historical stock-take data is retained indefinitely unless a later retention policy is adopted.

# 5. Product Recognition

## 5.1 Recognition Flow

Open live camera recognition.

Attempt to identify the product using visual packaging/label characteristics; barcode data may be used as an additional identifier when visible.

High confidence: preselect the product and proceed quickly.

Medium confidence: present a short candidate list (target: top 3) for confirmation.

Low confidence/no match: require manual typed product search.

The stock taker confirms the selected product before entering/submitting quantities.

Recognition must optimise for speed without silently guessing. Confidence thresholds are configuration values, not hard-coded business logic. Recognition events should record model/provider, confidence, candidate result, final selected product, and whether manual fallback was used.

## 5.2 Offline Recognition

The stock take must continue when internet connectivity is unavailable.

Use cached product data and, where technically feasible, an on-device recognition/barcode capability.

If AI recognition cannot complete offline, manual cached product search remains available.

A locally valid count may be saved offline and queued for sync.

Items needing server-side verification may be marked pending verification, but this must not destroy or block the captured count.

Connectivity indicator: Online, Syncing, Offline; tapping may show queued item count.

# 6. Counting and Quantity Calculation

Packaging conversions come from the product master. The exact imported columns will be mapped once the real product-master file is supplied. The logical model supports units_per_case, cases_per_layer and cases_per_pallet.

Canonical calculation:

total_units = pallets × cases_per_pallet × units_per_case + layers × cases_per_layer × units_per_case + cases × units_per_case + units

If a packaging conversion required by an entered quantity is missing, submission must be prevented for that quantity path and the user given a clear correction route.

Count duration is measured from opening/starting the count interaction to successful local submission.

Every count receives a unique count_id; every stock take receives a unique stock_take_id.

# 7. Stock Take Lifecycle

Recommended state machine:

DRAFT — created/configured; snapshot not yet activated.

READY — snapshot imported/validated sufficiently to begin.

ACTIVE — initial free-scan counting is open.

RECOUNT — manager has generated recount work; initial counts remain immutable.

REVIEW — management reviewing remaining variances/recounts.

COMPLETED — closed and locked; no late counts.

REOPENED — privileged temporary reopen, fully audited; returns to review/recount as required.

A database constraint/transaction must enforce one ACTIVE/RECOUNT/REVIEW/REOPENED stock take per warehouse.

# 8. Variances and Recounts

## 8.1 Variance

Variance is calculated against the immutable stock-on-hand snapshot. Warehouse operational views use physical unit difference. Executive/company-level reporting may additionally show shrinkage percentage.

Suggested signed variance: physical_count_units - snapshot_units.

Suggested absolute variance: abs(signed_variance).

Stock takers never receive either value.

## 8.2 Threshold Hierarchy

Thresholds need contextual flexibility because materiality differs by warehouse and product. Use a layered configuration:

Company default threshold.

Warehouse override.

Product-specific override within a warehouse where required.

Most-specific active setting wins; otherwise fall back to warehouse, then company default.

Admin manages permitted thresholds; Super Admin retains approval/oversight authority.

## 8.3 Recount Work

Manager filters/generates recounts using unit-difference threshold.

Manager may allocate recounts by brand.

Manager may allocate individual product line items.

Manager may leave recounts in an unassigned pool that authorised stock takers can claim.

The stock taker sees only the product/recount task, never expected stock or variance.

The same stock taker may perform the recount.

Recount submission is itself immutable and linked to prior count history.

# 9. Progress and Reporting

## 9.1 Warehouse Progress

Management sees a warehouse completion percentage. The implementation must define the denominator from the immutable warehouse snapshot/product set and count a product as covered when the required physical counting state has been reached. Bulk/Pick Face handling must not artificially exceed 100%.

## 9.2 Reports

Variance report: product, brand, snapshot units, physical units, signed/absolute unit difference, count status, recount status.

Count audit report: who counted, when, duration, count type, submitted quantities and calculated units.

Recount report: assignment/claim history and resulting recounts.

Stock-taker activity insights: number of products/counts, elapsed count time, recount involvement; management only.

Company/executive dashboard: total SOH vs physical count, shrinkage units and shrinkage percentage; drill-down by warehouse and brand where data permits.

Historical stock-take export to CSV/Excel-compatible format.

# 10. Imports and Data Quality

Product master is company-global; warehouse stock-on-hand is warehouse/snapshot-specific.

Import must support column mapping because source schemas may differ.

Bad/missing rows do not block the entire import; they are flagged with row-level errors/warnings.

The user receives an import summary: total rows, accepted rows, flagged rows, rejected rows.

The raw uploaded stock-on-hand source and normalized immutable snapshot should be traceable to the import job.

A stock take cannot be marked READY if unresolved errors make a correct count/variance calculation impossible.

# 11. Offline-First and Data Integrity

This is a hard requirement, not a later enhancement. Warehouse connectivity must never prevent a stock take.

Persist count data locally before showing successful submission to the stock taker.

Use a client-generated UUID/idempotency key so retries cannot create accidental duplicate records.

Queue writes while offline; retry automatically with backoff when connectivity returns.

Server acknowledges each synced record; local queued data is not purged until acknowledgement is durable.

App/device interruption must leave recoverable local records.

Never use last-write-wins to erase a valid stock count.

Conflicts and duplicates are additive/flagged for management rather than silently discarded.

Normal app updates must not interrupt an active stock take; critical forced updates may be required only with a safe local-data migration/recovery path.

No submitted count is ever lost.

# 12. Notifications

In-app notifications for Manager and Admin when relevant stock-taking work completes or requires attention.

No V1 requirement for email, SMS or push notifications.

Notification events should be data-driven so additional channels can be added later.

# 13. Photo / Image Retention

Recognition imagery is transient and is not an audit artefact.

If still images are captured/uploaded for recognition, delete them automatically within 48 hours of capture.

Store only the minimum recognition metadata needed after deletion.

Deletion jobs must be retryable and auditable; failed cleanup must surface to operations.

Do not expose deleted image URLs as if they remain valid.

# 14. Technical Architecture

## 14.1 Recommended Stack

| Layer | V1 Recommendation |
| --- | --- |
| Client | Responsive PWA/mobile-first web application with offline service worker and local IndexedDB queue. Keep architecture compatible with a future native wrapper if needed. |
| Backend | Supabase Postgres, Auth, Storage, Realtime where useful, Edge Functions/RPC for privileged transactional operations. |
| Security | Supabase RLS on every tenant table; database constraints; server-side permission checks for privileged mutations. |
| Offline | IndexedDB/local durable queue, client UUIDs, idempotent sync endpoint/RPC, retry and acknowledgement model. |
| AI | Provider abstraction for product recognition so the model/provider can change without rewriting business logic. Cache recognition-friendly product metadata locally. |
| Jobs | Scheduled cleanup for 48-hour images; background/report jobs as needed. |
| Observability | Structured application errors, import/sync job status, cleanup failures, audit events and basic operational telemetry. |

## 14.2 Security Principles

Deny by default.

RLS policies derive access from authenticated user membership/role records, not client-provided company IDs.

Privileged operations use secure server-side functions where multi-row atomicity or role escalation is involved.

No service-role key in client applications.

Audit events are append-only; normal application roles cannot update/delete them.

Sensitive expected quantities and variance fields must never be returned by stock-taker queries.

# 15. Logical Database Schema

| Table / View | Purpose / Key Fields |
| --- | --- |
| companies | id, name, status, settings, created_at |
| warehouses | id, company_id, warehouse_code, name, status, created_at |
| profiles | user_id, display_name, platform_role/status |
| company_memberships | id, company_id, user_id, role (super_admin/admin/manager/stock_taker), status |
| warehouse_memberships | id, warehouse_id, user_id, role/scope, active |
| brands | id, company_id, name, code |
| products | id, company_id, sku/code, name, brand_id, barcode(s), units_per_case, cases_per_layer, cases_per_pallet, active, recognition metadata |
| product_warehouse_settings | id, product_id, warehouse_id, optional future bin/location metadata, threshold override |
| company_settings | company_id, default variance threshold, recognition thresholds, reopen window, other controlled settings |
| warehouse_settings | warehouse_id, variance threshold override |
| import_jobs | id, company_id, warehouse_id, type, source metadata, status, row counts, created_by, created_at |
| import_issues | id, import_job_id, row_number, severity, field, message, raw row reference |
| stock_takes | id, company_id, warehouse_id, status, started_at, completed_at, reopened_at, reopened_by, reopen_reason, created_by |
| stock_snapshot_lines | id, stock_take_id, product_id, snapshot_units, source row metadata; immutable |
| stock_taker_sessions | id, stock_take_id, user_id, status, started_at, ended_at; one active per user |
| counts | id, stock_take_id, product_id, user_id, count_type, pallets, layers, cases, units, total_units, duration_seconds, source_device_id, idempotency_key, submitted_at, sync metadata, recognition_event_id; immutable |
| count_flags | id, count_id, flag_type (duplicate/pending_verification/etc.), status, metadata |
| recognition_events | id, company_id, stock_take_id, user_id, provider/model, confidence, candidates metadata, selected_product_id, selection_method, created_at |
| recount_batches | id, stock_take_id, created_by, threshold_used, status, created_at |
| recount_tasks | id, recount_batch_id, product_id, brand_id optional, assigned_user_id optional, status, claimed_by, created_at |
| recount_counts | id, recount_task_id, prior_count reference, user_id, quantities, total_units, duration_seconds, idempotency_key, submitted_at; immutable |
| variance_results | prefer database view/materialized query rather than editable source table; derives snapshot vs accepted physical count/recount result |
| notifications | id, user_id, company_id, warehouse_id, type, payload, read_at, created_at |
| audit_logs | id, company_id, warehouse_id optional, actor_user_id, action, entity_type, entity_id, metadata, occurred_at; append-only |
| export_jobs | id, stock_take_id, requested_by, type, status, output metadata, created_at |

## 15.1 Required Constraints and Indexes

Unique company product identifiers/barcodes as appropriate after real product master review.

Unique warehouse_code within company.

Partial unique constraint preventing more than one active stock take per warehouse.

Partial unique constraint preventing more than one active stock_taker_session per user.

Unique idempotency_key for count/recount sync operations.

Foreign keys always include/validate tenant relationships where feasible.

Indexes on company_id, warehouse_id, stock_take_id, product_id, brand_id, user_id, status and submitted_at for operational queries.

Database trigger or restricted permissions preventing UPDATE/DELETE on immutable count/snapshot/audit records.

# 16. Application Screens

### Authentication

Sign in; session recovery; no tenant data before auth.

### Company/Warehouse Context

Role-appropriate company/warehouse selection. Stock taker starts/continues one active warehouse session.

### Stock Taker Home

Current warehouse, stock-take status, online/sync/offline indicator, start/continue count, recount list when applicable.

### Recognition / Count

Live camera; recognized product; confidence handling; manual search; Bulk/Pick Face selector; pallet/layer/case/unit inputs; calculated total; submit.

### Submission Confirmation

Immediate local durable save; concise success; next product. Do not slow the operator with unnecessary screens.

### Recount Checklist

Blind list of assigned/claimable products; no variance or SOH; completion status.

### Manager Dashboard

Warehouse progress %, counts/recounts status, flagged duplicates, notifications.

### Variance Dashboard

Manager/Admin view of unit variances; filters; threshold controls; create recount batch; assign by brand/item or leave pool.

### Stock Take Review/Finalise

Outstanding recounts/issues, completion action, final lock.

### Admin Warehouse/User Management

Create/deactivate warehouses; allocate admins/managers/stock takers.

### Imports

Upload/map/validate product master or SOH; show flagged rows; import summary.

### History/Reports

Past stock takes, variance reports, exports, count audit.

### Executive Dashboard

Company/national totals, shrinkage units and %, warehouse/brand trends where available.

### Super Admin

Cross-company support/administration, controlled reopen, system operational issues.

# 17. API / Server Operation Contract

Supabase may expose many reads directly through RLS-protected queries, but business-critical multi-row mutations should use RPC/Edge Functions. Names below are logical contracts, not mandatory URL paths.

| Operation | Contract |
| --- | --- |
| create_stock_take | Create draft stock take for warehouse; enforce one-active rule. |
| import_stock_snapshot | Normalize accepted SOH rows into immutable snapshot lines. |
| start_stock_take | Validate readiness and transition to ACTIVE. |
| start_stock_taker_session | Enforce one active session per user. |
| recognize_product | Send recognition input when online; return candidates/confidence. |
| submit_count | Idempotently insert immutable count, flags and audit event; reject closed stock take. |
| sync_counts_batch | Idempotent offline batch sync with per-record acknowledgement/error. |
| get_stock_taker_context | Return only allowed product/search metadata and current blind work; never SOH/variance. |
| get_manager_progress | Return warehouse completion metrics. |
| get_variances | Manager+ only; derived variance results. |
| create_recount_batch | Apply threshold/filter and create tasks. |
| assign_recount_tasks | Assign by brand/item/user or leave pool. |
| claim_recount_task | Atomically claim unassigned task. |
| submit_recount | Idempotent immutable recount insert. |
| complete_stock_take | Validate closure conditions, lock stock take, create notifications/audit. |
| reopen_stock_take | Super Admin privileged operation; validate reopen window/reason and audit. |
| request_export | Generate historical/report export. |
| cleanup_expired_recognition_media | Delete recognition media older than 48 hours and record failures. |

# 18. Audit Requirements

Authentication/security events where available and appropriate.

Warehouse/user allocation changes.

Imports and import results.

Stock-take create/start/complete/reopen.

Every submitted count and recount.

Duplicate/pending verification flags and management resolutions.

Recount batch generation, assignment, claim and completion.

Threshold/configuration changes.

Exports.

Recognition media cleanup failures and privileged support actions.

Audit records must include actor, timestamp, action, target entity and relevant before/after metadata where applicable. They are append-only.

# 19. Non-Functional Requirements

| Area | Requirement |
| --- | --- |
| Speed | After recognition/selection, count entry and local submission should feel immediate. Target local submit acknowledgement <300 ms on a typical supported device; network sync happens asynchronously. |
| Recognition UX | Online recognition target response should be operationally fast; target p95 under ~2 seconds where provider/network permit. Never block manual fallback. |
| Offline | Full count capture and cached product search must remain usable without connectivity. |
| Durability | No valid locally submitted count is deleted until server acknowledgement. Idempotent retry required. |
| Availability | Backend outages must degrade to offline capture rather than stop counting. |
| Security | RLS, least privilege, secure secrets, tenant isolation, immutable audit/count records. |
| Scalability | Design for many companies/warehouses without separate codebases. Tenant-aware indexes and pagination required. |
| Accessibility | Touch targets, readable text, clear status labels in addition to colour; colour alone must not communicate online/offline state. |
| Privacy/Storage | Transient recognition images removed within 48 hours; retain only required metadata. |
| Maintainability | AI provider abstraction; typed schema/API contracts; migrations under source control; automated tests. |

# 20. Acceptance Criteria — V1

A new company can be provisioned and isolated from all other companies.

A company can maintain multiple warehouses and allocate users according to role rules.

A warehouse cannot have two active stock takes.

A stock taker cannot have two active warehouse sessions.

SOH can be imported with row-level flags without failing the whole import.

A stock take preserves an immutable SOH snapshot.

A stock taker can identify/search a product, choose Bulk/Pick Face, enter any valid combination of pallets/layers/cases/units and submit.

A submitted count cannot be edited or deleted by normal application users.

A stock taker cannot retrieve SOH or variance data through the UI or direct permitted API queries.

The app continues counting offline and later syncs all queued records idempotently.

Duplicate same-product/same-type counts generate a warning/flag but are not silently discarded.

Managers can see progress and unit variances.

Managers can create blind recounts using threshold rules and allocate by brand, item, user or pool.

Stock takers can complete recounts without seeing the reason/variance.

Managers/Admins receive in-app completion/attention notifications.

Completed stock takes reject late counts.

Privileged reopen is audited and constrained by configured reopen window.

Recognition media older than 48 hours is automatically deleted.

Historical reports remain accessible after media deletion.

Executive views can show company-level shrinkage in units and percentage.

All significant actions are represented in immutable audit history.

# 21. Testing Strategy

Unit tests: packaging calculations, threshold precedence, state transitions, progress calculation.

Database tests: RLS for every role/tenant combination; immutability; unique active-session constraints; idempotency.

Integration tests: import → snapshot → count → variance → recount → completion.

Offline tests: airplane mode, app refresh/restart, duplicate retry, partial batch failure, reconnection, backend outage.

Concurrency tests: two devices counting same product/type; simultaneous recount claims; simultaneous stock-take start attempts.

Security tests: stock taker attempts to query snapshot/variance; manager attempts cross-warehouse access; admin attempts unallocated warehouse access.

AI tests: high/medium/low confidence, no-match fallback, wrong suggestion correction, offline manual fallback.

Retention tests: 48-hour media cleanup, cleanup retry/failure reporting.

Regression tests: completed stock take cannot accept counts; reopened flow retains complete audit history.

# 22. Codex Implementation Plan

### Phase 0 — Repository & Standards

Create app structure, environment handling, migrations, typed DB client, lint/test/CI, coding conventions. No business UI shortcuts.

### Phase 1 — Supabase Foundation

Companies, warehouses, memberships, roles, RLS, audit foundation, seed/dev fixtures.

### Phase 2 — Product & Import Layer

Product/brand schema, flexible mapping importer, import issues, stock snapshot creation and immutability.

### Phase 3 — Stock Take State Machine

Stock takes, user sessions, one-active constraints, start/complete/reopen controls.

### Phase 4 — Offline Counting Core

Local database/IndexedDB, cached products, count form, packaging calculation, durable queue, idempotent sync, status indicator.

### Phase 5 — Recognition

Camera workflow, AI provider adapter, confidence tiers, manual fallback, recognition event logging, transient media handling.

### Phase 6 — Manager Controls

Progress, variances, duplicate flags, threshold hierarchy, recount generation/assignment/claim.

### Phase 7 — Reporting & History

History, exports, management activity metrics, executive shrinkage views.

### Phase 8 — Hardening

RLS/security test matrix, offline chaos testing, concurrency, cleanup jobs, performance, accessibility, production observability.

### Phase 9 — Pilot Release

Pilot warehouse data import, controlled UAT, timing measurements, recognition accuracy review, defect-only changes before broader rollout.

# 23. Codex Guardrails

Do not invent new product features while implementing.

Do not weaken RLS to make development easier.

Do not expose stock-on-hand or variance fields to stock-taker clients.

Do not mutate submitted counts, recounts, snapshots or audit logs.

Do not rely on client-side validation for security/business invariants.

Do not delete local queued data before durable server acknowledgement.

Do not couple business logic directly to a single AI vendor; use an adapter/interface.

Do not make a direct Sage integration in V1.

Do not store recognition photos permanently.

When a requirement is genuinely ambiguous, stop and raise a targeted implementation question rather than guessing.

# 24. Remaining Inputs — Not Feature Questions

Feature discovery is frozen. The following are implementation inputs that can be supplied when available and do not require reopening product scope:

Actual product-master file/columns and sample values.

Actual stock-on-hand export format and sample values.

Final product name/branding.

Preferred frontend framework if there is an existing repository; otherwise Codex may use the agreed project standard.

Chosen AI recognition provider after a small proof-of-concept accuracy/speed test on real warehouse packaging.

Pilot warehouse/product dataset and representative devices.

# 25. Definition of Done

V1 is done when a pilot company can import products and a warehouse SOH snapshot, complete an entire stock take online or offline using fast product recognition/manual fallback, obtain secure manager-only variances, run blind recounts, finalise and export the stock take, and later retrieve its history — with strict tenant isolation, immutable auditability and demonstrable recovery from network/device interruption without losing a valid count.

# 26. Source-of-Truth Decision Summary

The system is a stock-take product first, not a stock-management product. Its differentiators are warehouse-floor speed, blind counting controls, AI-assisted product identification, offline resilience, auditability, flexible recount control and management-level shrinkage intelligence. Future features must not compromise the simplicity of the stock-taker workflow: point → identify → count → submit → next.